# F&B Real-time Data Platform - Project Blueprint

# 1. Project Overview

Build a real-time data pipeline for a fictional F&B system to process customer transactions and generate insights.

Goal: simulate production-level Data Engineering system using Kafka, Spark, PostgreSQL, MongoDB, Airflow.

# 2. Business Use Case

Customer makes a purchase → system updates metrics instantly → dashboard reflects changes.
Use cases:
- Real-time revenue tracking
- Customer segmentation (VIP detection)
- Behavior analytics

# 3. Architecture Flow

Data Source → Kafka → Spark Streaming → Storage → API/Dashboard

Each component works together to simulate a real-time data system.

# 4. Tech Stack Explanation

Kafka: streaming ingestion
Spark: real-time processing
PostgreSQL: structured storage
MongoDB: raw JSON logs
Airflow: orchestration
Docker: environment setup

# 5. Folder Structure

Refer to modular architecture:
- ingestion/
- streaming/
- storage/
- orchestration/
- api/
- configs/
- docker/

# 6. Implementation Roadmap

Week 1:
- Setup Docker
- Kafka producer

Week 2:
- Spark streaming job
- Store into PostgreSQL

Week 3:
- API + Dashboard
- Airflow integration

# 7. Team Task Distribution

Member 1: Data ingestion + Kafka
Member 2: Spark processing
Member 3: Storage + API + Dashboard

# 8. Advanced Improvements

- Add monitoring (Prometheus)
- Add dbt
- Add ML recommendation system

# 9. CV Description

Built a real-time data pipeline using Kafka and Spark Streaming to process transaction data and serve insights via API and dashboard.